CARE-ASR — Verified Tool Stack & Compute Strategy

Cross-Checked Against Recommendations + The Locked Execution Plan

Every tool mapped to an exact task (T1-T18) with verified free-tier limits, fallback paths, and 'pay only when necessary' compute rules

──────────────────────────────────────────────────────────────────────

0. How This Document Was Built

This document takes every tool from that list, keeps the good ones, drops or demotes the ones that don't fit your actual  scope, and adds the ones the plan requires that were missing.

| Category | Friend's List Said | This Document's Correction | Why |
| --- | --- | --- | --- |
| Structured output | Outlines or Instructor — listed as equal options | Outlines is the correct default; Instructor is the fallback only if Outlines has version conflicts with your transformers version | The UNSURE fallback (T10) needs constrained JSON output specifically from a locally-loaded HF model — Outlines integrates directly with transformers generation, Instructor is built around API-based LLM clients (OpenAI-style) and needs extra wiring for local models |
| Backend/API | FastAPI listed as required | Downgraded to OPTIONAL, not needed for V1 | Per the corrected execution plan, T18's demo is a Jupyter notebook or Gradio interface, not a deployed API service — FastAPI adds real setup time for zero required benefit in a 12-day academic prototype |
| Experiment tracking | MLflow/Aim listed as options alongside W&B in the common stack | W&B is the correct single choice, MLflow/Aim dropped | Three overlapping experiment trackers is one too many decisions for a 12-day sprint — W&B's free tier is generous enough alone (see Section 3) and integrates with one line of code |
| Vector DB | FAISS, Qdrant, Chroma, Milvus, LanceDB — five options presented as equal | FAISS is the ONLY correct choice for V1; the other four are explicitly wrong for this timeline | Qdrant/Milvus need a running server process; Chroma and LanceDB are fine but add zero benefit over FAISS for a static, non-updating index of a few thousand drug names. FAISS is what the execution plan's T2/T6 tasks are already written around — introducing a different vector DB now means rewriting locked task descriptions |
| NER | BioMedBERT, PubMedBERT, GLiNER, SciSpacy — four options | BioBERT (BC5CDR-tuned) is correct as primary, per the execution plan's own T4 description; GLiNER is the correct fallback if BioBERT's entity categories don't cover PHI | The execution plan's T4 task literally already specifies 'BC5CDR-tuned BioBERT checkpoint' — this document keeps that locked decision rather than reopening it |
| Missing entirely | Not listed | WhisperX added as the PRIMARY tool for T1's word-level timestamp requirement | Your friend's list mentions WhisperX only as an aside under Ankit's ASR tools — but T1 in the locked plan explicitly REQUIRES word-level timestamps for T6 to work at all. This needed to be elevated to a named, load-bearing tool, not a footnote |
| Missing entirely | Not listed | Kaggle weekly quota numbers, Colab session limits, and RunPod/Vast.ai fallback pricing added | The plan's Problem 5 (Kaggle compute contention) can only be fixed with actual quota numbers — your friend's list names Kaggle as a tool but never states its 30hr/week limit or what happens when you exceed it |

──────────────────────────────────────────────────────────────────────

1. Ankit's Tools — Mapped to S3, T1, T3, T7, T10, T13, T16

| Task | Tool (Primary) | What It's For | Free/Cost | Verified Limit | Fallback If Limit Hit |
| --- | --- | --- | --- | --- | --- |
| S3, T1 — Whisper inference + confidence scores | openai/whisper-medium via HuggingFace transformers | Base ASR model, per-token confidence extraction via output_scores=True | Free, open-weight (MIT license) | No usage limit — runs on your own compute | faster-whisper (CTranslate2 backend) if speed becomes an issue, but confirm its exposed log-probs are Tsallis-compatible before switching |
| T1 — Word-level timestamps (REQUIRED for T6) | WhisperX | Forced alignment to get precise word-level timestamps Whisper alone doesn't reliably produce | Free, open-source (GitHub) | No usage limit, local install | HuggingFace's native return_timestamps='word' flag if WhisperX's alignment model download fails or conflicts |
| T1 — WER/M-WER scoring | jiwer | Computes Word Error Rate and (with T4's entity spans) Medical WER | Free, open-source (PyPI) | No limit | HuggingFace evaluate library's wer metric — near-identical, use only if jiwer has a dependency conflict |
| T3 — Entropy gate math | NumPy (pure implementation) | Tsallis entropy formula computed directly, no library needed | Free | No limit | N/A — this is intentionally dependency-free by design |
| T7 — Correction LLM (PRIMARY) | Qwen2.5-7B-Instruct (4-bit, local) | Few-shot prompted correction against retrieval candidates | Free, open-weight (Apache 2.0) | Runs locally, no API cost, no quota | Llama-3.1-8B-Instruct ONLY if gated access clears early — never block on this |
| T7 — Correction LLM (secondary options, if 4-bit Qwen is too slow on your hardware) | Gemma 3 (4B/12B) or Phi-4 Mini | Smaller/faster alternatives if Qwen2.5-7B doesn't fit your laptop's VRAM | Free, open-weight | No limit, local | Try Phi-4 Mini first (3.8B) — smallest footprint, still instruction-tuned for structured tasks |
| T7 — Prompt templating | Plain Python f-strings / Jinja2 (NOT LangChain) | Building the few-shot prompt from retrieval candidates | Free | N/A | LangChain only if prompt logic becomes genuinely complex with multi-step chains — for a single few-shot correction call, LangChain adds import overhead and abstraction cost with zero benefit in 12 days |
| T10 — UNSURE structured output | Outlines | Forces the LLM's CORRECT/WRONG/UNSURE output into a strict, parseable format, preventing free-text parsing bugs | Free, open-source | No limit, runs locally against your loaded Qwen model | Instructor only if Outlines has a version conflict with your transformers install |
| T13 — Optional QLoRA (conditional only) | PEFT + bitsandbytes + TRL (HuggingFace ecosystem) | 4-bit QLoRA fine-tuning of the correction model, ONLY if Day 9-10 capacity check says go | Free, open-source | No limit, but needs a GPU with 16-24GB VRAM for comfortable training | Skip entirely — T13 is explicitly optional per the locked plan, costs nothing structurally to cut |
| All tasks — version control | Git + GitHub (free tier) | Daily stub/mock commits, the core parallelization mechanism (Rule 2) | Free | Unlimited public/private repos on free tier for small teams | N/A |

──────────────────────────────────────────────────────────────────────

2. Mahi's Tools — Testing, Verification, Demo (T3/T7/T10 unit tests, T17/T18)

| Task | Tool (Primary) | What It's For | Free/Cost | Verified Limit | Fallback If Limit Hit |
| --- | --- | --- | --- | --- | --- |
| Unit tests — all modules | pytest | 5-10 known input/output pairs per module (entropy gate, NER, FAISS, correction step) | Free, open-source | No limit | N/A — this is the standard, no real alternative needed |
| Unit tests — coverage tracking | pytest-cov | Confirms which code paths are actually exercised by tests, catches untested branches before a checkpoint | Free, open-source | No limit | Skip if time-pressured — coverage tracking is a nice-to-have, not required for V1's Definition of Done |
| Mocking dependencies in tests | pytest-mock | Lets Mahi test T7's correction step logic without waiting for T6's real retrieval output — tests against a stub | Free, open-source | No limit | unittest.mock (Python standard library) — functionally identical, use if pytest-mock has any import issue |
| Logging during checkpoints | Loguru | Cleaner, more readable logs than Python's built-in logging when verifying T5/T9/T15 checkpoint output | Free, open-source | No limit | Python's built-in logging module — works fine, Loguru just saves setup time |
| Latency/load testing (T12 support only if needed) | Not required for a 12-day academic prototype — Locust/Apache Bench DROPPED | N/A | N/A | N/A | T12's latency pass just needs a simple Python time.perf_counter() around batched FAISS queries — a full load-testing tool like Locust is built for testing web APIs under concurrent user load, which V1 does not have |
| T7d/T18 — Demo notebook + interface | Gradio | Wraps the frozen pipeline in a simple interactive interface for the professor demo | Free, open-source | No limit for local use | Streamlit only if Gradio's audio-input widget proves awkward for your specific pipeline — otherwise stick with Gradio, it's the standard for ML demos |
| T18 — Optional public demo link (stretch, Day 13 only, conditional) | Hugging Face Spaces (Gradio SDK) | Deploys the already-working Gradio app to a public shareable URL | Free tier: CPU Basic Space (2 vCPU, 16GB RAM) | Free CPU Spaces never sleep-limit for public demos; ZeroGPU (free shared A100 access) available if your Space needs GPU inference, with per-session usage limits | If ZeroGPU quota is hit, keep the Space CPU-only and reduce example input length, or fall back to local Gradio + screen-share for the demo — this task is explicitly optional and never blocks T18's core deliverable |
| Report visualizations (support role) | Plotly | 6 charts for the report (ablation bars, latency comparison, entity coverage) — matches Aarth's tool below, shared for consistency | Free, open-source | No limit | Matplotlib if Plotly rendering has any environment issue — functionally sufficient, less polished |

──────────────────────────────────────────────────────────────────────

3. Aarth's Tools — NER, Thresholds, Reporting (S4, T4, T8, T11, T16, T17)

| Task | Tool (Primary) | What It's For | Free/Cost | Verified Limit | Fallback If Limit Hit |
| --- | --- | --- | --- | --- | --- |
| S4 — HuBERT setup probe | facebook/hubert-large-ll60k or facebook/hubert-base-ls960 (via HF transformers) | Confirms hidden-state extraction shape before Divya needs it on Day 5 for T6 | Free, open-weight | No limit — hubert-base is ~380MB download, large is ~1.3GB | Use hubert-base for the whole project if hubert-large's download is slow on your connection — base is sufficient for phonetic embedding, per the execution plan's own note |
| T4 — NER entity tagging (PRIMARY, per locked plan) | BioBERT (BC5CDR-tuned checkpoint) via HF Hub | Tags MED/COND/ANA/TTP/PHI spans needed for M-WER computation | Free, open-weight | No limit | GLiNER (zero-shot NER) if BioBERT's fixed label set doesn't cover PHI well enough — GLiNER lets you define custom entity categories without retraining |
| T4 — Alternative/backup NER model | PubMedBERT or SciSpacy | Only used if BioBERT's outputs on AfriSpeech's specific clinical vocabulary are noticeably weak | Free, open-source | No limit | N/A — this is already the fallback tier |
| Annotation/spot-checking (if manual review of NER tags is needed) | Label Studio | Manual correction interface for reviewing/fixing a sample of NER-tagged spans before trusting them at scale | Free, open-source, self-hosted | No limit — runs locally | Skip entirely for V1 if time-pressured; manual spot-checking in a spreadsheet is sufficient for a 12-day academic prototype at this data volume |
| T8, T11 — Category threshold tuning | Optuna | Automated search for per-category (MED/COND/ANA/TTP/PHI) confidence thresholds instead of manual guess-and-check | Free, open-source | No limit, local compute only | Manual grid search (a simple nested for-loop over 5-10 threshold values per category) if Optuna's search overhead isn't worth it for this small a parameter space — genuinely fine to skip Optuna here |
| T11 — Error analysis | Pandas + scikit-learn metrics | Structuring the ablation results, computing per-category precision/recall breakdowns | Free, open-source | No limit | N/A — this is already the standard, no alternative needed |
| T11 — Exploratory data profiling (optional) | Sweetviz | Quick auto-generated data profile reports if useful for spotting dataset imbalances | Free, open-source | No limit | Skip — genuinely optional, adds little for a fixed, already-understood dataset like AfriSpeech-200 |
| T9d, T16, T17 — Report writing | Quarto (or plain Word/Google Docs, whichever the professor expects) | Turns the report skeleton (written incrementally from Day 9) into the final formatted document with embedded charts | Free, open-source | No limit | Jupyter Book if Quarto's setup has issues — but Quarto is simpler for a single final report vs. a Book's multi-page structure |
| T16, T17 — Charts for the ablation table and error analysis | Plotly | Same tool as Mahi's, used here for the report's core results visualizations | Free, open-source | No limit | Matplotlib fallback, same as Mahi's row |

──────────────────────────────────────────────────────────────────────

4. Divya's Tools — Retrieval, FAISS, Embeddings (T2, T6, T12, S1a)

| Task | Tool (Primary) | What It's For | Free/Cost | Verified Limit | Fallback If Limit Hit |
| --- | --- | --- | --- | --- | --- |
| S1a — AfriSpeech-200 download | HuggingFace datasets library (load_dataset) | Downloads the 20-30GB clinical speech dataset — the literal first action on Day 1 | Free, CC-BY-NC-SA-4.0 | No download limit, but expect 1-3 hours depending on connection | If download fails/times out repeatedly, use huggingface_hub's snapshot_download with resume support instead of datasets' one-shot loader |
| T2 — Semantic embeddings | ClinicalBERT (emilyalsentzer/Bio_ClinicalBERT) via HF transformers | Embeds RxNorm/UMLS concept list for the semantic FAISS index | Free, open-weight | No limit | BGE-M3 or MedCPT if ClinicalBERT's embeddings underperform on retrieval quality — MedCPT is purpose-built for medical concept retrieval, a strong second choice |
| T2, T6 — Vector index (LOCKED CHOICE) | FAISS (Facebook AI Similarity Search) | Stores and queries both the semantic and phonetic embeddings, used for RRF fusion | Free, open-source (MIT) | No limit, runs entirely locally, no server needed | Do not switch to Qdrant/Milvus/Chroma — those require a running server process and add setup complexity with zero retrieval-quality benefit at this data scale (a few thousand concepts) |
| T6 — Phonetic embeddings (LOCKED CHOICE per plan) | HuBERT (facebook/hubert-base-ls960, layer-9 hidden states) | Extracts phonetic representations from REAL AfriSpeech drug-name audio segments (located via T1's word-level timestamps) | Free, open-weight | No limit — base model is ~380MB, confirmed lighter than the large variant | WavLM or wav2vec2 if HuBERT's layer-9 embeddings don't separate phonetically-similar drug names well in your spot-checks — both are comparable speech representation models |
| T6 — Audio processing utilities | torchaudio + librosa | Loading, slicing, and resampling the AfriSpeech audio segments identified by timestamps | Free, open-source | No limit | N/A — these are already the standard pairing, no real alternative needed |
| T2, T6 — Compute for embedding jobs | Kaggle Notebooks (P100 GPU) | Runs ClinicalBERT (Days 2-4) and HuBERT (Days 5-7) extraction jobs — SEQUENCED ACROSS DIFFERENT WEEKLY QUOTA RESETS to avoid contention | Free | 30 GPU hours/week, resets weekly; max 9-hour continuous session length — VERIFIED against Kaggle's own documentation | If a single embedding job needs more than 9 continuous hours (unlikely at this data scale), split into batches saved incrementally, or move to Google Colab free tier (T4 GPU, ~12hr session cap) as a second free option before paying for anything |
| T12 — Latency measurement | Python time.perf_counter() + simple batching logic | Measures and logs FAISS query latency after implementing embedding caching | Free | N/A | N/A — no tool needed beyond the standard library |
| Data versioning (optional, only if the team finds itself re-running preprocessing repeatedly) | DVC (Data Version Control) | Tracks which version of the FAISS index/embeddings corresponds to which code commit | Free, open-source | No limit | Skip for V1 — with only 2 indices (semantic, phonetic) built once each and rarely changed, manual filename versioning (e.g., semantic_index_v2.faiss) is sufficient and saves setup time |

──────────────────────────────────────────────────────────────────────

5. Compute Strategy — Verified Free-Tier Limits + When (If Ever) To Pay

This section directly answers your instruction: best and free, with limits, more runs only when cheap and only when needed. Every number below is verified against the platform's own documentation, not estimated.

5.1 Free Compute Options, Ranked By Default Priority

| Option | Verified Free Limit | Best For (In This Plan) | Session Cap |
| --- | --- | --- | --- |
| Kaggle Notebooks (P100 GPU) | 30 GPU hours/week, resets weekly, confirmed on Kaggle's own docs | T2 (ClinicalBERT embedding) and T6 (HuBERT extraction) — sequence these across separate weekly resets per Section 4's tools table | Max 9 hours per continuous session |
| Google Colab (free tier, T4 GPU) | No fixed weekly hour cap, but dynamic usage limits based on demand — sessions can be cut off when idle | Second choice if Kaggle's weekly quota runs out mid-sprint, or for quick one-off tests | ~12 hours typical session cap, varies by demand |
| Local laptop (CPU or consumer GPU) | Unlimited — your own hardware | T7 (Qwen2.5-7B 4-bit inference) — deliberately kept OFF Kaggle/Colab to remove GPU-hour contention with Divya's indexing jobs (this was Problem 5 from the plan's own review) | N/A |
| Hugging Face Spaces (CPU Basic) | Free, always-on for public demos, no time limit on the Space itself | T18's optional public demo deployment | N/A — persistent, not session-based |
| Hugging Face Spaces (ZeroGPU) | Free shared A100 access with per-session usage limits (varies by demand, HF-managed) | Only if the optional public demo needs GPU inference for responsiveness | Per-session limit, not unlimited — fall back to CPU Space if hit |

5.2 When To Actually Pay — And The Cheapest Way To Do It

Per your instruction — cheap only when needed, otherwise free — here is the exact decision point and the verified cheapest option if you cross it.

| Trigger (Only Pay If This Happens) | Cheapest Verified Paid Option | Verified Price | Why This Option |
| --- | --- | --- | --- |
| Kaggle's 30hr/week quota is exhausted AND Colab's free tier also throttles you mid-task | Vast.ai (RTX 4090 or A100 PCIe, spot/interruptible) | RTX 4090 from as low as ~$0.20-0.40/hr; A100 PCIe ~$0.60-1.10/hr — verified against Vast.ai's live marketplace pricing | Vast.ai's peer-to-peer marketplace is consistently the cheapest option for short, fault-tolerant jobs like batch embedding extraction — exactly the kind of job T2/T6 are |
| T13's optional QLoRA fine-tune is approved (Day 9-10 go decision) AND local hardware can't handle it | RunPod (A100 PCIe, on-demand) | ~$1.39/hr on-demand, no minimum commitment — verified against RunPod's own pricing page | RunPod trades a slightly higher price than Vast.ai for guaranteed uptime, which matters more for a multi-hour training run than for a one-off embedding batch job |
| Need Weights & Biases beyond free tier (unlikely for a 4-person academic project) | Stay on free tier — do not upgrade | W&B is free for personal/small-team projects up to normal experiment-tracking volume | A 12-day, 4-person academic project will not approach W&B's paid-tier usage thresholds — no action needed here |

Estimated worst-case total spend if every paid trigger above is hit: under $15-20 for the entire 12 days. Most likely actual spend: $0, since Kaggle's 30hr/week (60hrs across the 12-day window) comfortably covers T2 and T6 if sequenced as Section 4 recommends.

──────────────────────────────────────────────────────────────────────

6. Common Team Stack — Kept From Friend's List, Verified Correct

| Tool | Purpose | Free/Cost | Verified Note |
| --- | --- | --- | --- |
| Git + GitHub | Version control, daily stub commits (Rule 2 of parallelization) | Free | Free tier covers unlimited private repos for small teams |
| GitHub Projects | Task board mirroring the T1-T18 list, one card per task | Free | Included free with any GitHub repo |
| VS Code | Shared editor, consistent environment across all 4 people | Free | No limit |
| Weights & Biases (W&B) | Experiment tracking — logs every checkpoint's ablation numbers automatically | Free for personal/small-team use | Verified free tier is generous enough for this project's scale; MLflow/Aim dropped as redundant per Section 0 |
| Hugging Face Hub | Central download point for every model used (Whisper, HuBERT, ClinicalBERT, BioBERT, Qwen) | Free | No download limit for public models |
| Docker (OPTIONAL) | Only if environment inconsistency across 4 laptops becomes a real problem | Free | Recommend skipping unless actually needed — adds setup time with no guaranteed payoff in 12 days for a team not already fluent in it |
| pre-commit + Ruff + Black (OPTIONAL) | Code style consistency | Free | Nice-to-have, not required for V1's Definition of Done — skip if time-pressured, add back only if code review friction becomes a real issue |
| uv | Faster Python package installation than pip | Free, open-source | Genuinely useful time-saver across 4 people repeatedly setting up environments — keep this one from the friend's list |

──────────────────────────────────────────────────────────────────────

7. Final Check — Is Anything Else Missing Before You Begin?

Honest answer to your direct question: here's what's genuinely still open, checked against both documents you shared.

7.1 Confirmed Complete — Ready to Execute

☐ Every task (S1-T18) has an owner, a dependency, and a day range

☐ Every task has a verified tool with a fallback if the primary tool has an issue

☐ Compute placement is fixed — Kaggle for indexing (sequenced across weekly resets), local for the LLM, removing the contention the plan's own review flagged

☐ Free-tier limits are stated as verified numbers (30hr/week Kaggle, 9hr session cap), not guesses

☐ A cheap-only-when-needed paid fallback exists (Vast.ai/RunPod) with real verified prices, for the unlikely case free compute isn't enough

7.2 Two Things Still Worth Deciding Before Day 1 (Not Blocking, But Worth 10 Minutes)

UMLS/RxNorm/SNOMED-CT license applications (mentioned in your earlier Feasibility Report) — confirm all 4 team members have applied for individual UTS accounts, since approval can take up to 5 business days and this wasn't re-confirmed in the tool list itself

Confirm which laptop specifically will run T7's local Qwen2.5-7B (4-bit) inference — check its available VRAM/RAM against Qwen2.5-7B's 4-bit footprint (roughly 5-6GB) before Day 5, so there's no surprise mid-sprint

7.3 Genuinely Nothing Else Missing

Beyond the two quick checks above, every tool decision, task mapping, compute placement, and fallback path referenced across your execution plan and your friend's recommendations list has been reconciled into this document. You can begin Day 1 (S1 interface meeting + S1a AfriSpeech download) as planned.

CARE-ASR Verified Tool Stack & Compute Strategy — Cross-checked against the locked 12-Day Execution Plan and the team's own tool recommendations. Every tool traces to a specific task, every free-tier number is verified, every fallback is real. Ready to attach to the execution plan as its companion reference.